Project Title

Progress

Tip: The progress should be based on the project proposal. Briefly summarise what have you achieved up until now. Milestones should be kept according to the plan.

Deviation to Timeline

Tip: In here you need to justify any deviation to the original timeline. You should also explain the reason why there are changed to the original project planning.

Obstacles

Tip: In this section you need to explain any major risks, major issues, and external dependencies involved in your project. The aim is to explain how you will mitigate each risk or issue.

Milestones and Reporting

Tip: Describe the planned timeline and any updates to the original plan here. You can show the changes to the original plan in different colour.

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone | Tasks | Reporting | Date |
| Week-1 | Analysis and design stage, gather data and create system mockup | Client meeting to review the project | 11-03-2018 |
| Week-2 | ~~Architecture design~~ This plan moved to Week-3. We need to spend more time to understand the current system. | Client meeting to review the work plan | …… |
| Week-3 | Design work plan | None |  |
| Week-4 | Create database | None |  |
| Week-5 | Proposal Report Due |  |  |
| Week-6 | Create GUI | Client meeting to review GUI |  |
| Week-7 | Integration with iPhone environment | None |  |
| Week-8 | Testing | None |  |
| Week-9 | Progress Report Due |  |  |
| Week-10 | Deployment | Client meeting to deploy the system |  |
| Week-11 | Documentation |  |  |
| Week-12 | Final Presentation |  |  |
| Week-13 | Final Report (thesis) |  |  |