|  |  |
| --- | --- |
| **Unit of Study** | COMP5703 |
| **Group name** | CP28/1 |
| **Project Name** | An Online Web‐Streaming Service for Bitcoin‐Exchanges |
| **Project start date** | Starting from 07/03/2018 |
| **Project point person** | Martin |

|  |  |
| --- | --- |
| Quick description | We will retrieve, store, and visualize data from various cryptocurrency exchanges for customers and also employ data modelling techniques to find suitable data‐structures to represent order books of exchanges, will store them in a relational database, and visualize them via a web‐interface using different Materailize.js and Reactjs. |

|  |  |  |
| --- | --- | --- |
| Project Status Report | #08 | Day of the week, 02/05/2018 |

| **Status item** | **Status up to last week** | **Planned for this week** |
| --- | --- | --- |
| **Major deliverables** | Finish the exchange data showing on the word map with amchart.js. | Rearrange all the related reports in this project and think back and forth. |
| **Planned delivery date** | 29/04/2018 | 05/05/2018 |
| **Major issues** | Not familiar with code. | Documents would be too many for me. |
| **Major risks** | Cannot implement the functionality in time. | Unknown |
| **External dependencies** | Source code in materialize.js framework. | Source code in materialize.js framework. |
| **Estimated effort (h)** | 22 hours | 20 hours |
| **Recorded effort (h)** | 20 hours | 20 hours |
| **Status (RYG)** | Y | Y |

**This project status report is limited to one page. Details on subsequent pages will not be considered.**